REMOTE PROPERTY
QUOTATION APP

MVP Requirements & Implementation Plan

Roof Washing • Driveway Cleaning • House Washing

| Purpose | Produce remote property-cleaning quotations without an initial site visit. |
| --- | --- |
| Primary User | Estimator / business owner / office staff. |
| MVP Goal | Search address → measure roof and driveway → calculate price → send quote. |

Recommended approach: build a small manual-measurement MVP first, then add AI-assisted detection after real quoting data has been collected.

# 1. Executive Summary

The application will allow a roof, driveway and exterior house-washing business to prepare a quotation remotely. The estimator searches a property address, opens aerial/satellite imagery, outlines the roof and driveway, and the system calculates approximate square metres. The estimator then selects property conditions such as roof material, pitch, number of storeys, access and surface condition. A configurable pricing engine calculates the job price and produces a professional quotation.

# 2. Core Business Objective

Reduce or eliminate site visits required only for initial quoting.

Prepare a consistent quote in approximately 1–3 minutes once the property is located.

Standardise measurement and pricing across staff.

Capture customer and property information in one place.

Create a foundation for future instant online quotes and AI-assisted measurement.

# 3. MVP User Journey

| Step | Screen / Action | Description |
| --- | --- | --- |
| 1 | Create Quote | Enter customer name, mobile, email and property address. |
| 2 | Locate Property | Address autocomplete/geocoding centres the aerial map on the property. |
| 3 | Measure | Draw editable polygons around roof, driveway and optional external areas. |
| 4 | Assess | Select roof pitch/material, storeys, condition, access and optional extras. |
| 5 | Price | Apply configurable rates, minimum charges and adjustment factors. |
| 6 | Generate | Create quote with scope, estimated measurements, price, GST and disclaimer. |
| 7 | Send & Track | Email/SMS the quote and track Draft, Sent, Accepted or Rejected. |

# 4. Functional Requirements

| ID | Requirement | Acceptance Summary |
| --- | --- | --- |
| FR-01 | Authentication | Secure login for business users. |
| FR-02 | Customer | Create and maintain customer name, phone and email. |
| FR-03 | Address Search | Australian address autocomplete and geocoding. |
| FR-04 | Aerial Map | Display satellite/aerial imagery centred on the selected property. |
| FR-05 | Polygon Measurement | Create, edit and delete polygons for roof, driveway, paths/patio and other surfaces. |
| FR-06 | Area Calculation | Calculate polygon area in square metres. |
| FR-07 | Roof Adjustment | Apply a configurable roof-pitch/surface-area factor. |
| FR-08 | Assessment | Capture material, storeys, pitch, condition, access, moss/lichen and optional extras. |
| FR-09 | Pricing Engine | Calculate price using configurable rates, minimum charges and surcharges. |
| FR-10 | Quote | Generate itemised quote including GST, scope, measurements and conditions. |
| FR-11 | Map Evidence | Save measurement data and, where licensing/implementation permits, a visual reference of measured areas. |
| FR-12 | Delivery | Email quote; SMS link can be added in MVP or immediately after MVP. |
| FR-13 | Status | Track Draft, Sent, Accepted, Rejected and Expired. |
| FR-14 | Settings | Business owner can update rates and pricing rules without a code deployment. |

# 5. Measurement Logic

## 5.1 Roof

The polygon drawn on aerial imagery represents the horizontal roof footprint. Because the physical roof is sloped, the application should allow a roof-pitch selection and apply an adjustment factor. For a simple single-pitch approximation:

Estimated roof surface area = horizontal footprint ÷ cos(roof pitch)

For complex roofs, this remains an estimate. The MVP should therefore clearly identify remote measurements as approximate and subject to site conditions.

## 5.2 Driveway and Other Flat Surfaces

Driveways, paths, patios and similar surfaces can normally use the measured horizontal polygon area directly. The estimator may create multiple polygons and the application should total them by service type.

# 6. Pricing Engine

Pricing must be configurable rather than hard-coded. Suggested rule types:

Base/minimum call-out charge.

Price per m² by service and size band.

Different roof-material rates, e.g. tile versus metal/Colorbond.

Storey surcharge.

Steep-roof surcharge.

Heavy moss/lichen or heavy-soiling surcharge.

Difficult-access surcharge.

Fixed-price extras such as solar-panel cleaning, gutters or paths.

GST configuration and quote validity period.

# 7. Suggested Data Model

| Entity | Key Information |
| --- | --- |
| User | Name, email, role |
| Customer | Name, phone, email |
| Property | Address, latitude, longitude |
| Measurement | Type, polygon coordinates, footprint m², adjusted m² |
| Assessment | Material, pitch, storeys, condition, access, notes |
| Pricing Rule | Service, rate type, threshold, rate, surcharge |
| Quote | Quote number, customer, property, subtotal, GST, total, status, expiry |
| Quote Item | Service, quantity/m², unit price, adjustments, amount |

# 8. Proposed Technology

| Component | Recommendation |
| --- | --- |
| Frontend | Next.js / React, mobile-first responsive web app |
| Backend | Next.js API / Node.js |
| Database | PostgreSQL; Supabase is suitable for a small MVP |
| Authentication | Supabase Auth, Clerk or equivalent |
| Maps | Google Maps Platform initially; provider abstraction recommended |
| Measurement | Custom polygon editing plus geospatial area calculation |
| PDF | Server-side PDF generation |
| Email | Resend, SendGrid, AWS SES or equivalent |
| SMS | Twilio or Australian SMS provider |
| Hosting | Vercel plus managed database, or equivalent |

# 9. MVP Screens

Login

Dashboard / Quote List

New Quote / Customer Details

Property Map & Measurement

Property Assessment

Quote Calculation & Review

Quote PDF / Send

Pricing Settings

# 10. Out of Scope for Initial MVP

To keep the first release small, avoid the following until the core workflow is proven:

Automatic AI roof/driveway detection.

Automatic roof-pitch detection.

Full CRM and marketing automation.

Job scheduling/dispatch.

Accounting/invoicing integration.

Customer payment processing.

Native iOS/Android applications.

Complex multi-branch/multi-tenant functionality.

# 11. Phase 2 – AI-Assisted Measurement

After the business has used the MVP for approximately 50–100 real quotations, the stored measurements and corrections can inform the next phase. The application can investigate computer-vision or property-data services that pre-detect roof and driveway boundaries. The estimator should still be able to review and correct the detected polygons before pricing.

Address entered → property imagery loaded.

System proposes roof and driveway boundaries.

System shows calculated areas and confidence/verification state.

Estimator confirms or adjusts boundaries.

Pricing workflow continues as normal.

# 12. Phase 3 – Customer Instant Quote

The same measurement and pricing engine can later power a public lead-generation experience. A customer enters their address and requested services, receives either an estimated range or a quote-review workflow, and can submit contact details or accept/book the service.

# 13. Key Risks and Controls

| Risk | Control |
| --- | --- |
| Imagery age/quality | Show imagery date where available; allow manual correction and site verification. |
| Trees/shadows/obstructions | Manual polygon editing and estimator notes. |
| Roof pitch/complex geometry | Use configurable approximation and remote-quote disclaimer. |
| Access not visible remotely | Capture access/storey questions and reserve right to adjust after inspection. |
| Map/imagery licensing | Review provider terms before storing or redistributing imagery/screenshots. |
| Incorrect automatic pricing | Owner-configurable rules, audit trail and manual price override. |

# 14. Recommended Quote Disclaimer

Measurements and pricing are estimated using aerial imagery and information available at the time of quotation. The final price and scope may be adjusted where actual site conditions, accessibility, roof pitch, surface condition, property changes or other factors materially differ from the remote assessment.

# 15. MVP Success Criteria

Estimator can find a residential property by address.

Estimator can measure roof and driveway areas without visiting the property.

Measurements can be corrected manually.

Pricing is calculated consistently using editable business rules.

A professional quote can be generated and sent.

Previous quotes and measurement details can be retrieved.

The full workflow is practical on desktop and tablet/mobile browser.

# 16. Product Positioning

“Quote a roof and driveway cleaning job from the office in minutes, without an initial site visit.”

Recommended delivery strategy: Manual Measurement MVP → AI-Assisted Measurement → Customer Instant Quote & Sales Automation